Ontario Hospital Strategic Theme Validation

Session Handoff Summary & Next Steps

February 2026  |  Phase 1 Validation Work

# 1. Project Context

This work is a sub-component of a larger Phase 3 Level 1 extraction project covering 133 Ontario hospitals. The goal of this validation work is to assess whether an 11-theme strategic taxonomy accurately reflects the language actually used in Ontario hospital strategic plans — and to improve the taxonomy where gaps exist.

The analytical dataset contains strategic directions extracted from hospital strategic plans, with each row representing one strategic priority from one hospital. The key field for this work is Analysis_Corpus, which concatenates the Direction title, Descriptive_text, and Actions fields into a single searchable text block per strategic direction.

# 2. The 11-Theme Taxonomy

The taxonomy being validated consists of the following themes:

| ID | Theme | Include Keywords (Original) |
| --- | --- | --- |
| 1 | Patient Care Excellence | Quality improvement, safety, patient experience, clinical outcomes, zero harm |
| 2 | Access & Capacity | Wait times, patient flow, bed capacity, ED throughput, hours of operation |
| 3 | Health Equity & Social Accountability | Indigenous health, EDI, DEI, anti-racism, vulnerable populations, Francophone services |
| 4 | Population & Community Health | Health promotion, chronic disease management, OHT goals, mental health/addiction strategy |
| 5 | Workforce Sustainability | Recruitment, retention, burnout, wellness, leadership development |
| 6 | Financial Sustainability | Efficiency, funding models, cost savings, revenue generation |
| 7 | Digital Health & Innovation | HIS, EMR, AI, virtual care, data analytics, cyber security |
| 8 | Integration & Partnerships | System integration, OHT governance, cross-sector collaboration |
| 9 | Infrastructure & Environment | Capital redevelopment, new builds, facilities, parking, green hospital/sustainability |
| 10 | Organizational Culture & Governance | Mission/Values, governance, accountability, community engagement, branding |
| 11 | Research, Education & Academics | Research institutes, clinical trials, medical education, innovation labs |

# 3. Completed Analysis Steps

## 3.1  Phase 1 — Theme Keyword Frequency (COMPLETED)

Code written and debugged. Key bug identified and fixed: str_c() was silently stripping ignore_case = TRUE from regex() objects, causing case-sensitive matching. Fix: always build the full pattern string first, then wrap in regex() as a single final step.

The corrected count_keyword() function:

count_keyword <- function(keyword, corpus) {

pattern <- regex(paste0("\\b", str_escape(keyword), "\\b"), ignore_case = TRUE)

n_directions_with   <- sum(str_detect(corpus, pattern), na.rm = TRUE)

n_total_occurrences <- sum(str_count(corpus,  pattern), na.rm = TRUE)

tibble(n_directions_with = n_directions_with,

n_total_occurrences = n_total_occurrences)

}

## 3.2  Overall Corpus Word Frequency (COMPLETED)

Code written using tidytext. Approach: lowercase all text, strip HTML artifacts (< br>, &amp;), tokenize to single words, remove standard stop words (snowball + stopwords-iso) plus a custom healthcare boilerplate list, count frequency and direction-level coverage.

Output dataframes: word_freq (total occurrences + pct_directions per word), tokens (full token table for further analysis).

## 3.3  Keyword Balance Check (COMPLETED)

Counted single words vs. phrases per theme. Digital Health & Innovation has the most keywords (6). Themes are modestly imbalanced; analysis confirmed themes with 2 or fewer retained keywords need expansion.

## 3.4  Keyword Pruning (COMPLETED)

Created two output dataframes from the Phase 1 results:

- strategic_themes_revised — retains only keywords with at least 1 corpus occurrence

- keywords_dropped — full list of zero-hit keywords with their theme

18 keywords were dropped across 10 of the 11 themes. See Section 4 for details.

# 4. Dropped Keywords (Zero Corpus Hits)

| Theme | Dropped Keywords |
| --- | --- |
| Patient Care Excellence | zero harm |
| Access & Capacity | bed capacity, ED throughput, hours of operation |
| Health Equity & Social Accountability | Francophone services |
| Population & Community Health | OHT goals, mental health/addiction strategy |
| Workforce Sustainability | burnout |
| Financial Sustainability | cost savings |
| Integration & Partnerships | cross-sector collaboration |
| Infrastructure & Environment | new builds, parking, green hospital/sustainability |
| Organizational Culture & Governance | Mission/Values, branding |
| Research, Education & Academics | Research institutes, medical education, innovation labs |

# 5. Themes Requiring Keyword Expansion

After dropping zero-hit keywords, the following themes have critically few retained keywords and are at risk of under-detecting genuine theme presence in the corpus:

| ID | Theme | Retained | Remaining Keywords |
| --- | --- | --- | --- |
| 2 | Access & Capacity | 2 | Wait times, patient flow |
| 9 | Infrastructure & Environment | 2 | Capital redevelopment, facilities |
| 10 | Organizational Culture & Governance | 2 | Governance, accountability |
| 11 | Research, Education & Academics | 1 | Clinical trials |
| 4 | Population & Community Health | 2 | Health promotion, chronic disease management |

General guidance established: 4–8 well-chosen, non-overlapping keywords per theme is the target range. Below 3 creates false negative risk; above 10–12 creates false positive risk.

# 6. Next Steps

## Method A — Mine Corpus Frequency Data (STARTING NEXT)

This is the immediate next step. The word_freq table from Step 3.2 already exists and contains every word in the corpus with frequency counts. The task is:

- Load word_freq (already generated)

- For each thin theme, filter word_freq to semantically related terms not already in the keyword list

- Candidate words must: appear in the corpus, be specific to the theme, not overlap with adjacent themes

- Add candidates to strategic_themes_revised and re-run Phase 1 frequency check to validate

## Method B — Co-occurrence / KWIC (IF NEEDED AFTER A)

For themes still under-specified after Method A, use quanteda::kwic() to extract the 10 words before/after each retained keyword. Words clustering around existing keywords are natural expansion candidates. Code not yet written — will be implemented if Method A is insufficient.

## Method C — Review Unmatched Directions (VALIDATION PASS)

After keyword expansion, identify strategic directions that match no theme keyword at all. Human review of these will reveal vocabulary gaps. Best done as a final validation pass.

## Method D — Domain/Synonym Expansion (IF NEEDED)

Use Ontario Health and OHA published strategic frameworks as reference vocabularies for themes where corpus mining isn't yielding enough candidates (particularly Research, Education & Academics).

# 7. Key Technical Notes for New Session

- Dataframe name: hospital_df — contains all hospital strategic direction data

- Key column: Analysis_Corpus — concatenated Direction + Descriptive_text + Actions per row

- FAC = facility code (unique hospital identifier)

- NF = Not Found, used where text was absent; treat as NA in analysis

- Existing outputs: keyword_freq, theme_freq, word_freq, tokens, strategic_themes_revised, keywords_dropped

- All code written in R / RStudio using tidyverse + tidytext

- regex() bug: ALWAYS build full pattern string before wrapping in regex() — never use str_c() with regex() objects

- Phase 1 code file: provided in session as Document 2