Ontario Hospital Strategic Theme Validation

Session Handoff Summary & Next Steps

February 22, 2026  |  Phase 1 Validation Work — Session 2

# 1. Session Overview

This session continued Phase 1 validation work on the 11-theme strategic taxonomy for Ontario hospital strategic plans. The primary focus was diagnosing why keyword matching was underperforming, building a comprehensive candidate keyword table for all 11 themes, and establishing the design principles that will govern keyword assignment in the next session.

A critical structural issue was identified and resolved: the Keywords column in strategic_themes_revised stores all keywords as a single comma-separated string per theme row, not as individual rows. This required a separate_rows() step before any matching could work correctly. After fixing this, it became clear that the majority of original keywords are multi-word phrases that cannot match against the word-level corpus — leaving most themes with only 1-2 functioning single-word keywords.

# 2. Completed Analysis Steps This Session

| Step | Task | Notes |
| --- | --- | --- |
| 3.1 | Theme Keyword Frequency | Completed. Bug fixed: str_c() was stripping ignore_case from regex() objects. Fix: always build full pattern string before wrapping in regex(). |
| 3.2 | Overall Corpus Word Frequency | Completed. word_freq and tokens dataframes generated using tidytext with snowball + stopwords-iso + custom healthcare boilerplate stop list. |
| 3.3 | Keyword Balance Check | Completed. Digital Health & Innovation has most keywords (6). Themes with 2 or fewer retained keywords identified for expansion. |
| 3.4 | Keyword Pruning | Completed. 18 keywords dropped across 10 of 11 themes. strategic_themes_revised and keywords_dropped dataframes created. |
| 3.5 | Keyword Structure Diagnosis | New step completed this session. Discovered that Keywords column stores all keywords as comma-separated strings per theme row. Requires separate_rows() before any matching. Fixed join logic accordingly. |
| 3.6 | word_freq Taxonomy Flag Columns | Completed. Added in_taxonomy (TRUE/FALSE) and theme_matched columns to word_freq. Result: only 11 single-word keywords matched. Majority of existing keywords are phrases and do not match word-level corpus. |
| 3.7 | Candidate Keyword Identification | Completed. Reviewed top 200 corpus words against all 11 themes. Identified candidates with overlap risk annotations. Theme 8 (Integration & Partnerships) identified as having zero functioning keywords despite partners (rank 3) and partnerships (rank 6) in corpus. |
| 3.8 | Candidate Table Export to Excel | Completed. R code written to generate theme_keyword_candidates.csv with columns: Theme_ID, Theme_Name, Word, Type, Rank, n_occurrences, pct_directions, Overlap_Risk, Overlap_Theme, Decision. Covers all 11 themes. |
| 3.9 | Bigram Generation Code | Completed. R code written using unnest_tokens(n=2) to generate top 200 two-word phrases from Analysis_Corpus. Awaiting output review. |

# 3. Status of Thin Themes

The following themes were identified in the prior session as critically under-specified. Theme 8 (Integration & Partnerships) was added to this list after discovering it had zero functioning single-word keywords despite partners and partnerships being the 3rd and 6th most frequent words in the entire corpus.

| ID | Theme | Retained Keywords | Status |
| --- | --- | --- | --- |
| 2 | Access & Capacity | 2 | access (rank 7), capacity (rank 55) identified as strong candidates. timely (rank 133) also strong. expand and transitions flagged as ambiguous. |
| 4 | Population & Community Health | 2 | communities (rank 11), population (rank 97), mental (rank 49), primary (rank 153), populations (rank 162) identified. social and healthy flagged as ambiguous. |
| 8 | Integration & Partnerships | 0 functioning | Highest priority. partners (3), partnerships (6), integrated (26), collaboration (59), collaborate (74), integration (95), collaborative (124), partner (126), partnership (145) all identified. relationships, transitions, continuum flagged as ambiguous. |
| 9 | Infrastructure & Environment | 2 | infrastructure (51), environment (28), equipment (141), capital (155), physical (158), building (123) identified. sustainability flagged HIGH overlap risk with Theme 6. |
| 10 | Organizational Culture & Governance | 2 | culture (rank 4) is a strong addition. values (160), organizational (117), engagement (44) identified. leadership and learning flagged as ambiguous with Themes 5 and 11 respectively. |
| 11 | Research, Education & Academics | 1 | Most sparse theme. education (39), academic (122) are strong. knowledge (116), medical (157), training (76), learning (29) identified with overlap risks. research not present in top 200 — requires checking beyond rank 200. |

# 4. Key Design Decisions Established

| Decision | Resolution |
| --- | --- |
| Keyword target range | 4-8 keywords per theme. Below 3 creates false negative risk. Above 10-12 creates false positive risk. Balance across themes is a secondary check after individual theme decisions. |
| Single vs multi-theme assignment | Single-theme assignment for unambiguous words. Ambiguous words held for second-pass review using actual corpus examples before deciding. |
| Stemming vs lemmatization | Lemmatization preferred (textstem package in R). Maps inflected forms to real dictionary words (partnerships -> partnership). Keyword list needs only the lemma form. To be implemented in corpus preparation step after keyword selection is finalized. |
| Decision categories | Keep: unambiguous, theme-specific signal. Drop: too generic or covered by better word. Ambiguous: held for second-pass review against corpus examples. |

# 5. Next Steps

The immediate priority is completing the Excel review of theme_keyword_candidates.csv. All subsequent steps depend on those decisions being finalized.

| # | Step | Detail |
| --- | --- | --- |
| 1 | Method A: Complete Excel Review | Open theme_keyword_candidates.csv in Excel. Work through all 11 themes assigning Keep / Drop / Ambiguous to each candidate word. Maintain a running count of Keeps per theme — flag any theme landing below 4 or above 8 before finishing. |
| 2 | Review Bigram Output | Run bigram generation code and review top 200 two-word phrases. Identify phrases that map to thin themes, particularly Theme 11 (Research & Academics) and Theme 2 (Access & Capacity) where single-word vocabulary is limited. Add validated phrase keywords to Excel review file. |
| 3 | Rebuild strategic_themes_long from Excel Decisions | Filter theme_keyword_candidates to Decision == 'Keep'. Combine single-word kept keywords with any retained original phrases. Rebuild strategic_themes_long as the authoritative keyword table. This replaces the current version derived from strategic_themes_revised. |
| 4 | Re-run Phase 1 Frequency Check | Re-run keyword frequency analysis using the rebuilt strategic_themes_long. Compare new hit counts against original results. Check that thin themes now have meaningful detection rates. Inspect any theme with unexpectedly low or high match rates. |
| 5 | Method B: Co-occurrence / KWIC (if needed) | If any theme remains under-specified after steps 1-4, use quanteda::kwic() to extract the 10 words before/after each retained keyword. Words clustering around existing keywords are natural expansion candidates. Code not yet written. |
| 6 | Method C: Review Unmatched Directions | After keyword expansion, identify strategic directions that match no theme keyword at all. Human review of these will reveal remaining vocabulary gaps. This is a final validation pass, not an early step. |
| 7 | Method D: Domain / Synonym Expansion (if needed) | For themes still under-specified after Methods A-C, use Ontario Health and OHA published strategic frameworks as reference vocabularies. Particularly relevant for Theme 11 (Research, Education & Academics) where corpus vocabulary may be sparse because few Ontario hospitals lead with academic language. |
| 8 | Implement Lemmatization | Once keyword list is finalized, implement lemmatization of Analysis_Corpus using the textstem package before running final matching. This ensures partnership/partnerships, collaborate/collaboration etc. are treated as the same token. Keyword list should use lemma forms only. |

# 6. Method Reference

The following methods were established in Session 1 and remain available as needed. Methods B, C, and D are contingency approaches to be used only if Method A is insufficient.

Method A — Mine Corpus Frequency Data

Primary approach. word_freq already contains every word in the corpus with frequency counts. Filter to semantically related terms not already in the keyword list for each thin theme. Candidate words must appear in the corpus, be specific to the theme, and not overlap with adjacent themes. This is the current active step.

Method B — Co-occurrence / KWIC

Use quanteda::kwic() to extract the 10 words before and after each retained keyword. Words clustering around existing keywords are natural expansion candidates. Code not yet written. Use if Method A leaves themes under-specified.

Method C — Review Unmatched Directions

After keyword expansion, identify strategic directions that match no theme keyword at all. Human review reveals vocabulary gaps. Best done as a final validation pass after Methods A and B are complete.

Method D — Domain / Synonym Expansion

Use Ontario Health and OHA published strategic frameworks as reference vocabularies for themes where corpus mining is insufficient. Particularly relevant for Theme 11 (Research, Education & Academics).

# 7. Key Technical Notes for New Session

| Item | Note |
| --- | --- |
| Dataframe: hospital_df | Master hospital strategic direction data. Key column: Analysis_Corpus (concatenated Direction + Descriptive_text + Actions per row). FAC = facility code (unique hospital identifier). |
| Existing outputs | keyword_freq, theme_freq, word_freq, tokens, strategic_themes_revised, keywords_dropped, strategic_themes_long (unnested), word_freq_flagged (with in_taxonomy and theme_matched columns), theme_keyword_candidates (Excel review file). |
| Keywords column structure | In strategic_themes_revised, Keywords is a comma-separated string per row (all theme keywords in one cell). Always use separate_rows(keyword_lower, sep = ',') followed by str_squish() before any matching or joining. |
| regex() bug | ALWAYS build full pattern string before wrapping in regex(). Never use str_c() with regex() objects — it silently strips ignore_case = TRUE. |
| NF values | NF = Not Found, used where text was absent. Treat as NA in analysis. |
| Code environment | R / RStudio, tidyverse + tidytext. Working directory: E:/Hospital_Strategic_Plans. Phase 1 code file available from prior session. |